Group Name/Number	Group 2
Deliverable for week number:	6
Date	25/2/2017

Student ID	Student Name	Student Signature	Percentage of Marks
15147312	Jamie Mac Manus		50
15178668	Rory Egan		50

Summary of work done this week (you may attach additional pages, if necessary):
Task(s)	Team Member
implemented database	15147312
Implemented sign up and sign in functionality with php	15147312
Login and sign up form validation (client side / js)	15178668
Sign up security(honeypot)	15178668

Summary of work to be done next week (state who will be doing what):
Task(s)	Team Member
Main page (users view tasks) front end implementation	Both
Sign up/in security (salted password hashing, using SSL)	15147312
Task creation page	Both
Adding tasks to database.	Both

Leader for next week: Jamie Mac Manus